|  | Meeting Minutes |
| --- | --- |

Call to order

Weekly meeting for Team 1 as part of the CS 4485.0W1 Computer Science Project

Attendees

Attendees included:

- All

Members not in attendance

Reports

- Weekly Report 5, 3/14/2026 - 3/27/2026

Unfinished business

New business

- App overview

  - AI insights added, gave mock data, emails for forgot password

- Individual

  - Sophia

    - Added AI insight functionality

    - Had some issues with getting tokens right and prompt engineering, need to debug

    - Debug categories

    - Add more AI functionality

  - Jonathan G

    - Added backend functionality for reset password

    - Forgot password -> put in email -> request is recorded in database -> key generated -> hash of key is stored in data base and time of key -> reset password email sent using node mailer

    - Still need SMTP server outside of project

      - Ran local SMTP server, and that worked, so code is working just  need server

    - Not hooked up to frontend yet

    - Architecture diagram updated

  - Marcelo

    - Updated Jira and merged everything in GitHub

    - Started creating script for importing mock data into the app

      - Run command and it will create a fake user that has all the fake data for testing purposes

      - Uses old database, so will need to be modified a little in the future

    - Debugged the app with large amounts of data

      - Dashboard not showing expenses correctly

      - Month correction

    - Want to do some beautification for the app and make it more professional looking

    - Finish up some more features that have not been added

  - Cas

    - Made sure Docker was working to get ready for deployment

    - Did some database optimization so that it is faster

    - Researched how to transfer from SWQLite to PostgreSQL

      - Backend deployment

      - Made a notes doc for this

    - CI pipeline on docker and GitHub

    - Once everything is set up, will help with everyone setting up Docker

    - Finish migration = next

  - Jon S

    - Worked on testing what we have so far

    - Some categories were not matching up, so will update amount of categories and category names

    - Budget creator page behaves a bit strangely; changing budget won’t let you increase it

      - Do some testing next week

    - Went through a lot of test cases to check (link on weekly report), most is working except for budget allocator

  - Haru

    - Built forgot password UI, look into connecting to backend

    - Next = complete UI for forgot password; work with Jonathan G

    - Researched frontend/backend functionality

- Feedback

  - Try to deploy, and make sure there is an accessible link; allow TA and professor to test it themselves

  - Scalability

    - What if you keep resetting password with wrong email? Crash server when overloaded? Rate limiting?

    - Deployment on master branch, but have bugs = have CI/CD pipeline

    - Get more experience with system design

    - Have document on how to scale the project by next week

  - Use Supabase for password reset

To-Do

- Deploy app and give TA/professor an accessible link

  - Cas

- Write document on how we will scale this to many users and requests (i.e., preventing crashes and overloading the system)

  - Sophia

- Debug AI features and continue adding functionality

  - Sophia

- Hook up reset password backend to frontend

  - Jonathan G and Haru

- Beautification of app

  - Marcelo

- Testing and debugging currently finished features

  - Jon S

- Finish migration to PostgreSQL

  - Cas

Announcements