|  | Meeting Minutes |
| --- | --- |

Call to order

Weekly meeting for Team 1 as part of the CS 4485.0W1 Computer Science Project

Attendees

Attendees included:

- All except Haru (doctor’s appointment)

Members not in attendance

Reports

- Weekly Report 3, 2/27/26 - 3/06/26

Unfinished business

- None

New business

- Last week

  - Make sure to commit everything to GitHub so TA can access

  - Figma project should be sent to TA gmail

- Individual

  - Jonathan G:

    - Worked on architecture diagram, expenses

    - Had trouble with password reset

      - Supabase could help

  - Cas

    - Merged everyone into front_back_merge

    - AI budget frontend + backend

  - Jon S

    - Dashboard

      - Wired backend and frontend together

    - Still need AI insights with API

    - Trying to figure out how local database can work on machine

  - Sophia

    - Add color scheme to project specs

    - Put in details of where buttons/elements are on the UI/UX project specs

  - Marcelo

    - Calendar backend + frontend

    - Income is not in the web page yet

    - If not logged in, then you have to go back to login page (can’t access accounts/expenses/calendar/etc)

    - Want to add script that allows us to run program with mock data to use for testing

  - Weekly report

    - Merged frontend and backend login systems

    - Completed and integrated dashboard, expenses, budget, calendar backend

    - Project specs and architecture diagram fleshed out

    - Some tweaks needed still for backend/frontend

    - Can use ngrock to host localhost on domain name

To-Do

- Start reading API documentation for AI and trying to integrate that

  - Sophia

- Update project specs with color scheme and where elements are

  - Sophia

- Integrate backend for editing expenses + add frontend UI for income logic

  - Marcelo

- Code review + helping

  - Cas

- Settings page

  - Jon S

- Password reset

  - Cas on backend

  - Haru on frontend

  - Jonathan G

- Income logic for expenses page

  - Cas

- Update architecture diagram

  - Jonathan G

Announcements

- Always pull from front_back_merge to start coding