|  | Meeting Minutes |
| --- | --- |

Call to order

Weekly meeting for Team 1 as part of the CS 4485.0W1 Computer Science Project

Attendees

Attendees included:

- All

Members not in attendance

Reports

- Team 1 - Weekly Report 8, 04/04/26 - 04/10/26

Unfinished business

- Questions from last time

  - Couldn’t get email server to work

    - Using test gmail account for now

New business

- Summary

  - Local docker deployment, working for everyone

  - Official deployment online (behind current state of program, but it is working)

    - Link: https://cs4485-alagar-team1-1.onrender.com/

      - Perhaps rename link to “budgetwise”

    - Can switch to Railway (https://railway.com/) to fix timeout problems

  - Password reset is making progress

  - Beautification

  - Working on credit card/bank integration

- Showcase

  - Jonathan G

    - Running postgres on Render to deploy

    - Demonstrated deployment locally on Docker

    - Forgot link password working

  - Marcelo

    - Imported mock data works with AI features

    - Can search transactions based on time, category, etc.

    - AI budget creator will give suggestions for percentages and then tell you why; can then apply suggestions

    - Modifying the budget categories by dollar amount has a minor bug

    - Added recent transactions box that can lead to transactions page on dashboard

    - Added lightmode/darkmode/themes

- Weekly Report

  - Jonathan G

    - Updated architecture diagram, tested forgot password functionality, tested Docker deployment

  - Cas

    - Fixed local Docker issues with work from last week

    - Setup Render (backend, frontend, database are separate services)

    - Trying to connect URLs from backend to frontend to make sure everything is working

    - Issue = had to fork GitHub branch and then deploy GitHub

      - Deployment happens from a particular branch; whatever is pushed is directly reflected onto the website  = want

      - Whenever someone makes changes, they have a pull request, approve PR (testing), merge it; once it is merged on master branch, it should be reflected

    - CI/CD pipeline = someone raises PR and automatically tested; function that triggers when a PR is raised (build issues, var issues, etc.)

      - GitHub actions → setup rules

  - Haru

    - Continued working on forgot/reset password function; works end to end

    - Created more specific errors; reloading page on expired link

    - Check whether that branch has been merged

    - Suggestion = make 1 master branch where everyone pushes/pulls from

  - Marcelo

    - Same changes as he presented earlier (UI changes, Docker setup, recent transactions, AI features on budget creator)

    - Finishing touches; add more ideas to make it more industry standard

    - Idea = scalability document (horizontal scaling, etc.)

  - Jon S

    - Laptop broke this week, so had to get replacement and wasn’t able to work until Thursday

    - Did some scalability testing (only can test Docker version)

      - Cursor made some stress test scripts

      - 25 users doing read only for 2 mins = fine

      - 300 users of read/write requests = very taxing (had to stop on machine)

      - Optimize the read/write operations to make it less taxing

  - Sophia

    - Got some boilerplate Plaid integration

To-Do

- Scalability (make sure it works with many users)

  - Marcelo, Jon S

- Scalability document updates

  - Sophia

- Fix Plaid features

  - Sophia

- Create master (main) branch where the app will deploy from

  - Cas, Sophia

- Architecture diagram

  - Jonathan G

- Functionality for reset password

  - Jonathan G, Haru

- CI/CD pipeline

  - Cas

Announcements