|  | Meeting Minutes |
| --- | --- |

Call to order

Weekly meeting for Team 1 as part of the CS 4485.0W1 Computer Science Project

Attendees

Attendees included:

- All

Members not in attendance

Reports

- Team 1 - Weekly Report 9, 04/11/26 - 04/17/26

- Scalability Testing

- Endpoint Scalability Baselines

- Scalability Testing Report - 4/17/2026

Unfinished business

New business

- Demo of deployed version

  - AI isn’t working because of token limits, but working otherwise

  - Not many changes since last time

- Weekly Report

  - Sophia

    - Implemented Plaid features (there are two different states for demo purposes)

      - Flags true = import Sandbox data directly

      - Flags false = have Plaid  popup

    - Updated scalability document

      - Jon S and Marcelo are implementing scalability stuff

  - Jonathan G

    - Used mail server called Postfix to do password resets

    - ISP may be blocking outbound connections on port 25

    - Not able to get mail server working, possibly because of ISP and Render configs

      - Render does not offer mail servers; provide web servers but not mail servers

    - Suggestion = can move on from implementation; fix later

      - Suggestion = can use Supabase to verify logins

      - Suggestion = have pre-filled database for demo purposes on a user

  - Marcelo

    - Worked on scalability testing in local docker environment

    - Ensuring health of API in docker environment

    - Have benchmarks for response time, throughput, timeouts

      - HTTP requests to endpoints to make sure they have low latency, high throughput, minimal timeout

      - Wrote a report on how this worked

    - All expenses, dashboard, API health is okay in terms of POST

    - Many issues with high numbers of read requests for expenses

      - Many timeout errors as you increase the number of users reading concurrently

    - Issue with database = work on optimizing requests

    - Issue with high numbers of login POST requests

    - Used Autocannon (provided by Node.js API)

    - Suggestion = may have to use socket to push data because you might break request cycle

  - Jon S

    - Did load testing on Render deployment

      - Used Locust to simulate users (python script)

    - Up to 500 users = increased time, but still workings

    - 1000-5000 users = lag, many failed requests

    - Simulated a lot of POSTs through Locust and deleting/updating expenses

      - Lots of problems when having many users

    - Need to figure out way to optimize

  - Cas

    - Re-deployed after given admin to repo

    - Built CI pipeline and ensured it’s working

      - Lint is working, fixed Lint issues

    - Re-deployed after new pipeline, CI/CD through render is in place

    - Sticking to Render for deployment, but looking into Supabase to move backend

      - Still use Render for frontend

    - Generate own Groq API key to see if it works on Render, set up mail sever stuff

  - Haru

    - Testing and debugging work done last week

    - Had some issues with env variables

    - Next week = help with anything that needs extra help

To-Do

- Update scalability document

  - Sophia

- Fix mail server issues

  - Jonathan G, Haru

- Continue scalability testing and improvements

  - Jon S, Marcelo

- Get mail server and AI features working on Render

  - Cas

- Manage pull requests

  - Cas

Announcements