|  | Meeting Minutes |
| --- | --- |

Call to order

Weekly meeting for Team 1 as part of the CS 4485.0W1 Computer Science Project

Attendees

Attendees included:

- All

Members not in attendance

Reports

- Team 1 - Weekly Report 10, 04/17/26 - 04/24/26

Unfinished business

New business

- Summary

  - We focused on getting the app ready for demo

  - Scalability improvements based on testing

    - Updates to caching, database performance, expenses, debugging

  - Finalized bank integration, AI features, Plaid

  - Presentation ppt created

- Individual

  - Haru

    - Expenses were returning full database, even fields the frontend never uses, which caused lag

    - Updated locally, did not commit yet, will do after meeting

      - Now returns only required fields

  - Sophia

    - Presentation ppt

      - Less talk about technical details, expand demo to be longer

    - Final document, want to get ⅔ way through it next week

  - Jon S

    - Did browser-side caching for the AI requests

      - Large number of users = run out of tokens

      - Won’t prompt a new AI suggestion until after 5 minutes or hard refresh

  - Marcelo

    - Improved p95 and throughput for requests, especially for login

      - Mainly focused on expenses, next week will do login

    - Changes = query indexing (shortcut to what you are finding), cursor support

    - Hitting marks we want to, good changes

    - Wasn’t able to get to root cause of login issue (many users logging in at one time)

      - Only 1 server for all API calls

      - Suggestion = see if we can scale to 4 servers (or even just more than 1) on Render

    - Next week = fix login issue (main issue)

      - Haru can also help with this

  - Jonathan G

    - Updated architecture diagram to include Plaid

    - Started work on final report

    - Next week = make any final changes to architecture diagram and work on presentation/final report

  - Cas

    - Resolved PRs and ensured they worked with Render

    - Fixed AI issues on Render by creating an API key and ensuring env variables matched

    - Successfully sent email for reset password while deployed

    - Supabase has auth feature, want to implement but not sure if enough time

    - Next week = start working on deployment for report and presentation

To-Do

- Improve scalability (special focus on login feature)

  - Marcelo, Jon S, Haru

- Work on final presentation

  - Sophia, Cas

- Work on final report document

  - Sophia, Jonathan G, Cas

- Maybe look into Supabase auth feature

  - Cas

Announcements