|  | Meeting Minutes |
| --- | --- |

Call to order

Weekly meeting for Team 1 as part of the CS 4485.0W1 Computer Science Project

Attendees

Attendees included:

- All except Haru

Members not in attendance

Reports

- Team 1 - Weekly Report 7, 03/28/26 - 04/03/26

Unfinished business

New business

- Overall

  - Implementing more features, going into testing phase

  - Migrated from SQLite to PostgreSQL

  - Wanted to get deployment set up, but weren’t able to because of problems with Docker

    - Making progress, should be able to do it next week

- Updates

  - Cas

    - Got it working on Docker, need a free service to deploy

      - Revenue might work

    - Main hurdles overcome, lots of frontend updates, but should be easy to do now

    - Set up a document on how to set up Docker on local environment, will say more next week

  - Jonathan G

    - Linked frontend and backend with Haru for forgot password/reset password

    - Need some tweaks, so not fully down

    - Reset password bugs fixed, updated architecture diagram, tested reset password functionality

  - Most features are done, except for banking integration

    - Want to focus on this being an industry-grade product

    - CI/CD pipeline? Next step to be done, we have this in GitHub and Docker should be able to be done now that we have set that up

    - Figure out scalability, what bottlenecks are, how we will be figuring out those requests

      - Think about synchronous/asynchronous features

      - Many items at once slows it down, so Marcelo changed UI a bit so that it lags less

    - Have a test case on test platforms where we can generate 1000 users at a time, each trying to send data at the same time

  - Haru

    - Integrated frontend and backend, fixed errors

    - Fixed some bugs and setup environment variables

  - Marcelo

    - Merged everybody’s work onto GitHub, updated Jira tasks

    - Beautification of the app, making sure it is visibly appealing

    - Made the app more user friendly, had a friend give advice on how we want to restructure

      - E.g., can select multiple things to delete

    - Made calendar page look better, added legend

    - Added a delete account functionality

  - Jon S

    - Fixed budget creator page issue

    - Fixed issue with dashboard

    - Added more test cases and did more testing

  - Sophia

    - Added functionality for AI features, fixed AI bugs

    - Created scalability document

    - Codex gives $300 in API credits if we want to do some testing

To-Do

- Testing with multiple users (around 1000), stress testing

  - Jon S

- Add more detail to scalability document

  - Sophia

- Implement third part import from credit cards feature

  - Sophia

- Deploy using Docker and Revenue, create documentation for this

  - Cas

- Test AI features

  - Marcelo

- Link frontend and backend for password reset

  - Jonathan G

- Refine error handling, merge branches, support synch issues

  - Haru

Announcements