# Budgetwise

Week 10 | 2026-04-25 - 2026-05-01

Leader: Haru Kimura

| Sophia Chau Time Spent 11 hours | Tasks completed: - Completed part of the project report - Was not quite able to finish section 6 as I intended, but it is mostly complete - Reminder that everyone needs to complete their individual reflections - Did some slides for the powerpoint - Still need to create scalability slide (Marcelo or Jon S) - Created demo recording and added to addendum on slideshow - I think it would be better to pivot to a live demo and have the recording as a backup in case something goes wrong - Demo recording will be redone next week as some bugs are fixed and features are finalized - We are at 3 mins 53 seconds to get through everything (roughly), which is as planned Planned tasks for next week: - Re-record demo recording - Meet with team to practice presentation and demo - Assign slides to each person - Help finish project report Any issues or challenges: |
| --- | --- |
| Jonathan Gruber Time Spent 20 hours | Tasks completed: - Work on project report - Update architecture diagram Planned tasks for next week: - Finish project report and presentation Any issues or challenges: - None |
| Casandra Marquez Time Spent 10 hours | Tasks completed: - Merged 2 PRs with no conflicts and checked Render was working properly after redeployment - Backend server crashed so looked through logs, solved automatically - Completed the Deployment slide for the Final Presentation deck and wrote speaker notes, timed my part to 45 seconds - Completed the Deployment 1.4.4 section for the Final Report further elaborating on the process and technologies used - Looked through Supabase but decided to keep it in Render for now and include that in future plans Planned tasks for next week: - Prepare for presentation and finalize final report - Meet to practice presentation next week a couple times Any issues or challenges: - none |
| Marcelo Mejia Time Spent 10 hours | Tasks completed: In Docker setup: - Implemented horizontal scaling via a load balancer (nginx) - A new docker compose command is shown in the readme that creates multiple backend replicas (multiple containers of the same backend image) - Previously, requests would go from client → backend, but now its client → load balancer → a backend replica (the number of replicas created is a parameter in the docker command) - Fronted and backend remain at the same URL’s - Manages the traffic of the high-cost login process. - Added access tokens and refresh tokens, as well as /refresh endpoint. What this does: - At /login, password hashing work is done (costly process, causes the general high latency and low throughput) - An access token and refresh token is given on successful login. - Access token expires within minutes, and refresh token renews it each time (refresh token expires in a day). - Why does this matter? While the refresh token is available, client authentication renewals will go to /refresh endpoint. But if the app is open too long (refresh token expires), they will be asked to log in again. So instead of all users having to go to /login upon authentication and create a bottleneck there, those who have logged in already will be redirected to the /refresh endpoint where there are no costly processes. - Tested the new version of these API routes with autocannon. While latency for /login is still a bit high, I'm satisfied with the results since in a realistic situation the /refresh addition will create a decrease in requests over time (less users being routed to /login for authentication). - Fixed a bug causing added transactions to be added in the wrong, (adjascent), date. Endpoint Scalability Baselines Planned tasks for next week: - Push these scalability changes - Work on final report - Work on demo video Any issues or challenges: |
| Haru Kimura 10 hours | Tasks completed: - Continued working on my portions of the final report, organizing content and drafting sections separately before integrating into the main document - Continued testing Planned tasks for next week: - Integrate my drafted sections and citations into the main report document - Finalize assigned sections (testing/validation and reflection) - Help review and polish the full report before submission - Participate in final presentation practice and demo preparation Any issues or challenges: - Had two final exams this week, had difficulty focusing both this project and my exams |
| Jonathan Strong 8 hours | Tasks completed: - Worked on the final report Planned tasks for next week: - Work on and review final report - Any other tasks needed Any issues or challenges: |

Total Time Spent:

Summary: