# Budgetwise

Week 4 | 02/27/2026 - 03/06/2026

Leader: Casandra Marquez

| Casandra Marquez Time Spent 16 hours | Tasks completed: - As team lead - created weekly report, created and assigned Jira stories - Merged boilerplate and authentication with frontend code - Connected the frontend to the backend - Created a google doc explaining file structures and entry points for frontend and backend work https://docs.google.com/document/d/1pZ8MxaAFX4jnxP1kL-yiQwHegOK0gASHYg0yhma3Q5E/edit?tab=t.0 - Reviewed expenses backend and fixed frontend validation bugs - Reviewed dashboard page and resolved merge conflicts - Completed budget page backend and frontend validation - Merged all branches into font_back_merge so everyone has the same starting point for the next sprint without merge conflicts Planned tasks for next week: - Code quality check all app views and fix small bugs - Start reading documentation on AI API Any issues or challenges: - Delegating tasks - Merging issues - Integrating login backend to react code - Logic bugs in frontend expenses and budget pages |
| --- | --- |
| Sophia Chau Time Spent 10 hours | Tasks Completed - Project specs fleshed out fully - Getting GitHub copilot student and cursor student - Research how to do postgreSQL with deployment (can just do AWS RDS) Planned Tasks for Next Week Issues or Challenges - Feedback for project specs? - Having trouble verifying with Cursor student |
| Jonathan Gruber Time Spent 20 hours | Tasks Completed - Update architecture diagram according to current state of project - Back end - Fix expenses module - Begin work on password reset module Planned Tasks for Next Week - Continue to update architecture diagram according to state of project - Back end, including, but not necessarily limited to: - Continue work on password reset module Issues or Challenges - Exact mechanisms of resetting user’s password |
| Marcelo Mejia Time Spent 10 hours | Tasks Completed - Removed mock transactions in the calendar feature - When loading the calendar page, backend expenses records are called and transformed to display on the calendar (based on date, type, amount, category, description). - Updates based on the month the user navigates to (if they have expenses in that month) - The calendar's monthly report (net expenses / income for that month) is now calculated based on what it fetches from the expenses records. - Authorization behavior: If a user is not logged in, loading the calendar page redirects them to the login page. Planned Tasks for Next Week - Adding income functionality to calendar page - Maybe add a script that modifies the local database to have our mock data. Team members would be able to use a run command to make this happen (meaning they could either run the app in a clean version, or a version with the mock data for testing). Issues or Challenges - I was slightly confused with running the app at first, but Cassandra's notes were very helpful. |
| Jonathan Strong Time Spent 12 hours | Tasks Completed - Pulled the latest version and used the notes provided by Cassandra to understand the layout and specifically where my portion would be. - Using the same notes I was able to figure out how exactly to get the latest version to work as well as how to get the database to run locally - The charts update with the monthly expenses and are separated by categories - You are also able to see the budget information from the database information as well such as the remaining budget. Planned Tasks for Next Week - Continue to work on any other tasks assigned to me Issues or Challenges - Some issues understanding how to deploy local database but was able to resolve |
| Haru Kimura Time Spent 12 hours | ### Tasks Completed - Reviewed the current frontend structure following the recent merge of dashboard-related components in order to better understand how navigation and routing are organized across the application. - Examined the implementation of the Header.tsx component to familiarize myself with the existing layout, dropdown navigation logic, and component styling conventions. - Identified an inconsistency between the desktop and mobile navigation menus and implemented a small UI improvement by adding the Calendar route to the mobile navigation menu, aligning it with the routes already available in the desktop dropdown. - Ensured that the new navigation item follows the same structural and styling patterns used throughout the component to maintain consistency with the existing codebase - Verified that the application builds successfully after the modification and confirmed that the frontend dependencies install correctly for local development. ### Planned Tasks for Next Week - Continue reviewing additional dashboard components to better understand how the data visualizations and chart components are structured. - Begin exploring opportunities to improve or extend UI elements related to expense tracking and dashboard visualization. - Coordinate with ongoing backend development to ensure that frontend routes and components integrate smoothly with available API endpoints. ### Issues or Challenges - No significant technical issues this week; the primary focus was on reviewing the frontend structure and implementing a small navigation improvement to maintain consistency across responsive layouts |

Total Time Spent: 80 Hours

Summary:

This week we successfully merged the frontend developed last week with the boilerplate and login system, completed and integrated the backends for the dashboard, budgets, expenses, and calendar views, and fleshed out the project specs and architectural diagram. The main pages of the app are now functional with the backend and database, with only a few small improvements remaining.