# Budgetwise

Week 5 | 03/07/2026 - 03/13/2026

Leader: Casandra Marquez

| Casandra Marquez Time Spent 12 Hours | Tasks completed: - Created weekly report, created Jira stories, and assigned tasks - Merged Jonathan S’s branch for the settings page and added backend logic in settings.ts to update user information - Added backend logic for income tracking so users can add either an expense or income with separate categories - Merged MarceloMejia’s expenses fix - Merged Sophia’s branch ai-features into front_back_merge - Implemented a simple forgot password UI and added temporary backend logic to update a user’s password to the database until email verification is completed - Merged Haru’s frontend UI for forgot password Planned tasks for next week: - Work on reset password through Gmail - Look into integrating a banking system to add expenses - Security, CI/CD, database optimization Issues or challenges: - Midterms - Merging multiple branches into one cohesive app - Integrating backend logic into frontend pages |
| --- | --- |
| Sophia Chau Time Spent 11 Hours | Tasks Completed - Updated project specs with color scheme and location of elements - Researched what API to use for AI calls (can’t do OpenAI bc paid) - Implemented 3 recommendations AI with API calls to test Planned Tasks for Next Week - Continue implementing AI features - See if I can limit the amount of API calls to work under the limitations of a free account Issues or Challenges - AI recommendations are having a hard time differentiating between income and expenses (screenshot below). Anyone know why this might be happening? - Anticipated challenge = API calls are extremely limited for Gemini free version. I think we may need to limit our AI features for the future, as even testing only 1 time may exceed our limits for API calls. I will do more testing in the future to see what we can do as a workaround |
| Jonathan Gruber Time Spent 20 hours | Tasks Completed - Maintain architecture diagram - Research how to send a password-reset email message to the email address of the user Planned Tasks for Next Week - Maintain architecture diagram - Password-reset functionality, including, but not limited to - Research how to send a password-reset email message to the email address of the user Issues or Challenges - Determining how to send a password-reset email message to the email address of the user |
| Marcelo Mejia Time Spent 7 hours | Tasks Completed - The expenses page backend logic that allowed the user’s to add an income statement had been completed last week, so I added to the calendar page UI to show this. - Added UI functionctionality allowing users to edit their income and expenses to a different amount, date, description, category, etc. - Modified mock data to better fit the current scheme we have in the app, so that it can ported personal_transactions_budgetwise_2025_2026.xlsx - Edited some elements of the Dashboard to match what was being displayed in the expenses page and calendar Planned Tasks for Next Week - Last week I said I wanted to add a script /command for porting the mock data into the database upon startup (for testing purposes), but I wasn’t able to get to it.. This will probably be something I do next. Issues or Challenges - Completing the tasks for this week while having a lot of assignments and studying for midterm week. - Sickness, not enough to stop working though. - I had a small issue with prisma when I started working, but was able to get past it. |
| Jonathan Strong Time Spent 12 hours | Tasks Completed - The dashboard bar chart was only displaying a label for every other bar rather than for each bar so I removed it for now. - The expense categories did not match up with the budget creator categories causing some issues with the pie and bar chart - Changed it so that both expenses and budget creator had the same categories - Created a basic settings page that displays currently signed in email and users name. Planned Tasks for Next Week - As more features are added update the settings page - Work on any other portions needed Issues or Challenges - Tried to get the bar chart to display label for each category but could not figure it out - Some slight issue with adding the new page but was able to add it successfully |
| Haru Kimura Time Spent 12 hrs | ### Tasks Completed ### Implemented the forgot password frontend page UI with email input and reset request flow ### Styled the page to match the existing login page design system (card layout, icons, gradient buttons) ### Connected the Forgot Password link from the login page to the new page ### Updated the auth provider route guard so the forgot-password and reset-password pages are accessible without authentication ### Implemented the reset password page UI with password + confirm password validation ### Added form validation for password mismatch and minimum length. ### Added success and error UI states for the reset flow ### Structured both pages so they can easily connect to the backend endpoints once the password reset email service is implemented ### Planned Tasks for Next Week ### Connect the forgot password form to the backend endpoint for sending reset emails ### Connect the reset password form to the backend endpoint that verifies the reset token and updates the user's password ### Continue refining UI consistency across authentication pages ### Issues or Challenges ### Needed to update the authentication route guard so the forgot-password and reset-password pages could be accessed without being logged in - Juggling between midterms and this project |

Total Time Spent: 74 hours

Summary:

Implemented income and expense tracking, editable transactions, dashboard and calendar updates, a settings page for updating user information, and initial forgot password and reset password flows. AI recommendation features were prototyped, multiple branches were merged into a unified application, and the frontend and backend were further integrated.