# Budgetwise

Week 7 | 2026-03-28 - 2026-04-03

Leader: Marcelo Mejia

| Jonathan Gruber Time Spent 20 hours | Tasks completed: - Revise back end for sending reset-password email. - Update architecture diagram Planned tasks for next week: - Finish linking front end and back end for forgot password and reset password. - Forward 4xx error messages from back end to front end. - Maintain architecture diagram. - Help implement any remaining back-end functionality. Any issues or challenges: - None. |
| --- | --- |
| Casandra Marquez Time Spent 21 hours | Tasks completed: - Resolved merge conflicts from last week - Migrated database from SQLite to PostgreSQL using Prisma and resolved migration issues - Converted frontend from Vite to Next.js to resolve Docker build failures - Created Dockerfiles and configured Docker Compose for PostgreSQL, backend, and frontend - Resolved container startup, networking, and port conflicts - Verified full Docker environment working across all services - Updated README - Created Docker setup guide https://docs.google.com/document/d/1fCCBXvEHDShtw9DJg74m3M7Wn9nTcDTBp5rjNiWTr7c/edit?usp=sharing Planned tasks for next week: - Continue refining Docker setup for deployment readiness - Deploy Any issues or challenges: - Prisma migration errors and configuration issues - Docker build failures due to Vite configuration - Port conflicts during container setup |
| Haru Kimura 16 hours | Tasks completed: - Integrated frontend forgot-password and reset-password pages with backend API endpoints - Implemented API calls using NEXT_PUBLIC_API_BASE_URL environment configuration - Set up and configured local environment variables for frontend and backend - Resolved CORS issues to allow frontend-backend communication - Fixed runtime error caused by rendering backend validation objects in React - Implemented error parsing to properly display backend validation messages in UI - Successfully tested forgot-password and reset-password request flows end-to-end Planned tasks for next week: - Assist with merging branches and final integration testing - Help refine UI/UX or error handling if needed - Support any remaining backend/frontend synchronization issues Any issues or challenges: - Encountered issues with environment variables not loading correctly, which caused API requests to fail initially - Faced CORS blocking between frontend (localhost:3000) and backend (localhost:5001) - Backend returned structured validation errors (objects), which caused React rendering crashes - Required debugging across frontend, backend, and local environment setup |
| Marcelo Mejia Time Spent 15 hours | Tasks completed: - Merged team members work in the Github - Updated Jira tasks - Added many UI changes, feature additions, and bug fixes. As stated last week, I wanted to make the app more visually appealing. While I did do that in some ways, I mostly focused on making our app feature more intuitive and user friendly: - Expenses Page: - Users can now choose multiple expenses in the expenses page to delete. They are prompted with an “are you sure” popup before deletion. - Income/Expenses/Net summary at the top of the page can now be changed to different months, either using the arrows or by choosing a month from the dropdown button - Only expenses for the chosen month will be shown - A search function was added that can find specific transactions based on its expense category or note attached to it. Alternatively, the user can now sort expenses by a specific category for the current month, year, or all time - Calendar Page - The calendar size was increased to make it easier to see and read - Made the summary table to the right easier to read by changing the background color - Added a legend at the top for users to associate the color codes in the calendar with one of the expense categories - The monthly net income/expense values were being loaded each time the user clicked a date. I found this to be a bit redundant, so I added a static box for these values below the calendar - Dashboard page - The bar chart was displaying a negative budget remainder value, so that was fixed to mirror what was in the budget creator page - The AI optimized budget creator box displayed an older version where 12 expense categories were being used, changed to 9 categories. - Settings Page - As part of a task in the project specs that was left unfinished, a “delete account” feature was added to the settings page. Deletes the username, password, and all data associated with it in the database. Planned tasks for next week: - Since I feel like most things are in place at this point, I want to provide help where I can with the AI features and testing, or wherever else I’m needed. Any issues or challenges: - Wanted to add a recurring charge feature, couldn’t really get it working in time |
| Jonathan Strong Time Spent 12 hours | Tasks completed: - Fixed budget creator page - You can now increase or decrease the amount of each category except for the other category which is calculated based on any potential remaining budget. - You can now increase or decrease percentage of each category up to 100% - It won't let you save the budget until all percentages add up to 100 - Fixed slight issue with bar chart in the dashboard - Now displays budget remaining correctly - Updated test cases to reflect new changes to budget creator page - All updated or new test cases are bolded - https://docs.google.com/spreadsheets/d/1vOoeru3KVPgzfKPksLUyNN6EUk7s1ceKKEgNK8J5trw/edit?usp=sharing Planned tasks for next week: - Assist with any tasks needed - Scalability test cases Any issues or challenges: - Some slight merge conflicts when pulled from front_back_merge |
| Sophia Chau Time Spent 13 hours | Tasks completed: - Fixed the problem with small suggestions - Implemented AI on the AI budget creator - Created a planning document for scaling up the program Planned tasks for next week: - Finalize AI implementations and test all the features - Add more detail to the planning document Any issues or challenges: - Time constraints with personal issues - Exams next week |

Total Time Spent: 97 hours

Summary: