# Budgetwise

Week 8 | 2026-04-04 - 2026-04-10

Leader: Jonathan Strong

| Jonathan Gruber Time Spent 15 hours | Tasks completed: - Update architecture diagram - Testing forgot/reset password functionality - Test Docker deployment Planned tasks for next week: - Work on any remaining back-end functionality for which I have sufficient knowledge - Maintain architecture diagram Any issues or challenges: - (Resolved) merge conflicts between Docker branch and personal work branch in Git repository - (Resolved) Typescript type errors when running Docker |
| --- | --- |
| Casandra Marquez Time Spent 14 hours | Tasks completed: - Fixed Docker local issues with current front_back_merge branch - Set up free Render services running Docker setup - Successfully deployed frontend, backend, and database services - 3 separate links - Started putting frontend and backend together in Render - Fixed issues connecting backend URL to frontend - https://cs4485-alagar-team1-1.onrender.com/ Planned tasks for next week: - Update docker-setup branch after debugging forked repo - Figure out frontend port changes - Add permissions to GitHub to deploy Any issues or challenges: - Render setup - Issues deploying frontend and backend |
| Haru Kimura Time Spent 9 hours | Tasks completed: - Continued implementation of forgot/reset password functionality from last week - Integrated reset password frontend with backend API - Improved error handling to properly display backend validation messages on the reset page - Fixed issue where the page reloaded on invalid or expired reset links; now stays on the page and shows appropriate error messages - Refined user-facing error messages for better clarity (e.g., invalid or expired link) - Configured SMTP email service for sending reset password links - Tested full forgot/reset password flow end-to-end Planned tasks for next week: - Continue frontend-backend integration for remaining features - Assist with merging branches and resolving integration issues - Support testing and debugging across the application - Improve UI/UX for authentication-related components if needed Any issues or challenges: - Initial issues with environment variable configuration for SMTP - Prisma database not initialized, causing missing table errors - Debugging frontend-backend connection for reset password functionality - All issues were resolved, and full functionality was verified |
| Marcelo Mejia Time Spent 8 hours | Tasks completed: - Added the mock data import command that was part of the previous database implementation to this one. Instructions for how to run are in github budgetwise readme. - Now that docker deployment has been set up, I focused on more quality of life/ease of use features for a more industry standard feel. - Some visual/UI features added, including the ability to switch from a light/dark mode, and change the color of your avatar. Both of these can be accessed in settings - New graphics in the dashboard show the user's most recent transactions, with a button that takes the user to the transactions page if they want a more in-depth view. - The AI budget creator was suggesting a static percentage value to allocate to each spending category. Now it makes use of the AI API to suggest percentages based off of the data in the transactions page: - Categories that jump around alot in spending will be averaged based on previous months to be used as a sort of baseline suggestion. - For categories that are pretty consistent in spending across months, the AI will opt for small cutbacks to support saving money. - Categories with extremely consistent spending numbers (rent, for example), will be given a hard ceiling in the budget. - AI will warn the user if they do not have a lot of data yet ( be prepared for skewed results), or no data at all (user will be given default budget values) - Of course these are all just suggestions, which is why the ability for the user to change the budget as they see fit is still available. Planned tasks for next week: - Fix small UI issues (dark mode) - Continue with fine tuning AI features and making the app look nicer. - Help with scalability if needed Any issues or challenges: - Exam + slight issues with docker setup (fixed eventually) |
| Jonathan Strong Time Spent 6 hours | Tasks completed: - Set up docker on my machine - Pulled latest docker-setup versions - Scalability Testing - Added a new load test folder with a read me that explains how to run the stress tests on the docker deployed version - Made a new doc for findings - Summary - On docker it was able to safely have 25 users doing read only requests for 2 minutes - Tried to simulate 300 users worth of read and write requests but became quickly taxing on my machine so stopped early Planned tasks for next week: - Figure out how to optimize it to safely allow many users to read and write at the same time Any issues or challenges: - Had to replace computer so was unable to work until Thursday |
| Sophia Chau Time Spent 6 hours | Tasks completed: - First iteration of the bank feature using Plaid - Only Plaid Sandbox, full integration requires payment (no other free alternatives I could find) - Do not merge this branch, I need to do fixing and likely some overhaul - Spoke with Plaid representatives Planned tasks for next week: - Improve scalability document - Continue work on Plaid integration Any issues or challenges: - Had all of my exams this week, was not able to dedicate time to this project - Personal issues continue (this is not going to get better) |

Total Time Spent: 58 hours

Summary: