# Budgetwise

Week 9 | 2026-04-11 - 2026-04-16

Leader: Jonathan Strong

| Sophia Time Spent 14 hours | Tasks completed: - Gave ownership of repo to Cas - Debugged and tested Plaid integration - Made into 1 button instead of a dropdown menu - 2 modes: demo and actual - Both use Sandbox - Updated scalability document - Only 5 points now with more specifics Planned tasks for next week: - Update scalability document based on what Marcelo and Jon S say - Whatever else needs doing Any issues or challenges: - Docker setup problems with migration.sql - Trying to confirm Plaid data was imported correctly |
| --- | --- |
| Jonathan Gruber Time Spent 20 hours | Tasks completed: - Implement self-hosted mail server using Postfix Planned tasks for next week: - Maintain architecture diagram - Whatever else remains to be done Any issues or challenges: - Mail server fails to connect to other, external mail servers, possibly because ISP might be blocking outbound connections on port 25, the standard port upon which mail servers communicate and exchange mail - Unable to get mail server working in deployed environment |
| Marcelo Mejia Time Spent 12 hours | Tasks completed: - Using Sophia’s scalability plan document as a reference: Scalability Information I created performance baselines and conducted endpoint scalability testing to measure how critical API routes handled high traffic HTTP requests (GET/POST). Endpoint Scalability Baselines Scalability Testing Report - 4/17/2026 The measured values include: - Concurrent virtual users (50, 100, 250). - Latency (ms) - Throughput (req/s) - Errors and timeouts (request to failure ratio in %) - Testing was done under the docker setup just to test the health of the API routes in a dev environment before taking into account network and hosting conditions. Planned tasks for next week: - Start to implement fixes and improvements for the key endpoint issues found during testing (reducing db pressure and more) Any issues or challenges: - Testing concurrent VU’s over several minutes made things time consuming if I made mistakes. |
| Jonathan Strong Time Spent 10 hours | Tasks completed: - Did some testing on the render deployed version using locust - Created a python locust script to simulate get login page requests - Up to 500 users handled well with no failures however as the number of users increased the average response time was higher and higher. - 1000 or more users started seeing failed requests. - 22% at 1000 users - 55% at 5000 users - Response time at 1000 or more users extremely high, site extremely slow - Created a second python locust script to simulate post login_auth, post expenses_create and delete expenses_delete - At 100 users the site became extremely slow. Average response time for login was 70000ms and for create expense was 20000ms Planned tasks for next week: - Work with marcelo to implement fixes in specific areas he found during his testing - Retest after fixes are deployed on render and see if they improve. Any issues or challenges: - Figuring out how to simulate users on the render deployed site and setting up locust |
| Casandra Marquez Time Spent 15 hours | Tasks completed: - Refactored forked repository to be deployment ready - Built CI pipeline using GitHub Actions (ci.yml) - Validated dependency installs locally using npm ci before pushing changes - Implemented backend linting and resolved all lint errors - Integrated lint checks into CI workflow to enforce code quality - Configured Docker based deployment for full stack application - Deployed frontend, backend, and PostgreSQL database using Render - Managed three separate services and endpoints across the stack - Connected frontend and backend services, resolving API and environment variable issues - Configured environment variables for production readiness - Implemented continuous deployment via Render auto deploy from main branch Planned tasks for next week: - Get mail server working on Render - Reviewing and approving PRs - Create Groq API key, mail server Any issues or challenges: - Render and Lint |
| Haru Kimura Time Spent 6 hours | Tasks completed: - Tested the forgot/reset password flow on the frontend to identify edge cases and UI inconsistencies - Debugged error handling behavior (especially around invalid responses and how errors are rendered to users) - Reviewed integration between frontend routes and backend endpoints to ensure correct API calls - Identified issues with environment variable setup causing incorrect routing (undefined API paths) - Researched best practices for handling client-side vs server-side error messaging for authentication flows Planned tasks for next week: - Refine error handling and display more user-friendly messages for forgot/reset password - Assist with final integration testing between frontend and backend - Help clean up UI and improve consistency across authentication-related pages - Support merging remaining branches and resolving any conflicts Any issues or challenges: - Ran into issues with environment configuration leading to incorrect API routing - Some backend responses return objects that are not directly renderable in React, requiring additional parsing - Balancing error transparency vs user-friendly messaging in authentication flows |

Total Time Spent: 65 hours

Summary: